## Slide 1: Human resources slide 1
LytCtrl
By Lydia Doza
Winter Term 2018 Final Presentation and Demo
Oregon Institute of Technology

## Slide 2: Human resources slide 2
AGENDA
Introduction – What is LytCtrl?
Project Status.
A look at Spring term 2019 for LytCtrl.
Demonstration
Questions

## Slide 3: Intro to LytCtrl
The LytCtrl Android app gives the owner of Nanoleaf Light Panels control over their lights.
It uses the Open API provided by Nanoleaf to communicate with the panels over WiFi.
Set schedules for the lights to act as alarms or to ensure they are off at night.

## Slide 4: Human resources slide 4
Show control with API from app:
For now, hard-coded API call to show power state
Build project :
Start with nothing, make something
Buttons use all API calls:
Use PostMan to try all API calls
Fragments:
Make fragments to split functionality
Project Status
Percentage of LytCtrl completed.
35%
40%
Completed
To do before Spring

## Slide 5: Human resources slide 9
Accomplishments
Created project with navigation
Work on UI Design
Create Icons for different DPI screens
Use Fragments to separate functionality
Wire app to use Fragments and multiple activities
Create buttons that make API Requests

## Slide 6: Human resources slide 9
Issues and Methods to Resolve Them
Splitting up functionality into fragments presented issues with member references.
Relating layouts to different fragments’ functionality is not straightforward.
Opening up networking from an app requires special permission
Sick for two weeks + 3 weeks travel
Resolution:
Make call from main activity to instantiated fragment
Include required Internet permission in manifest
Spring break is a great time to get caught up

## Slide 7: Human resources slide 9
Planning Spring Term 2019
Stories to be carried over to next term
Many of them:
  View available effects
  Actual control of the lights
    On/off
    Select color effect
  Server-side control for the lights
    Pi with Ubuntu server
    Pair with app on local wifi
    Public API for app to communicate from outside network
  Add scheduling for lights
    On/off
    Color effect

## Slide 8: Human resources slide 10
Demo
LytCtrl Android App Winter 2018 Oregon Institute of technology

## Slide 9: Human resources slide 10
Q&A
LytCtrl Android App Winter 2018 Oregon Institute of technology